## Slide 1
Software Engineering COMP 201
Lecturer: Sebastian Coope
Ashton Building, Room G.18
E-mail: coopes@liverpool.ac.uk
COMP 201 web-page:
http://www.csc.liv.ac.uk/~coopes/comp201
Lecture 2 – Software Processes

## Slide 2: Processes (building a house)

## Slide 3: Tasks
What to build?
Where to build?
How much money?
Get the money
Design the build (Detailed plans, timescales etc.)
Get permissions?
Start with foundations
Build up from foundations
Fully test everything
When basic structure complete, make sure it is looks right
Show to customer
Re-adjust to customers feedback

## Slide 4: Questions?
Does the previous list apply to Software?

## Slide 5: Task order (early fix is easy)

## Slide 6: What is a Process … ?
When we provide a service or create a product we always follow a sequence of steps to accomplish a set of tasks
  You do not usually
    put up the drywall before the wiring for a house is installed or
    bake a cake before all the ingredients are mixed together
We can think of a series of activities as a process
During this lecture we shall see some examples of software development processes that are used to ensure software is developed in a systematic way using tried and tested techniques

## Slide 7: What is a Process … ?
Any process has the following characteristics
  It prescribes all of the major activities
  It uses resources and produces intermediate and final products
  It may include sub-processes and has entry and exit criteria
  The activities are organized in a sequence
  Constraints or controls may apply to activities
  (budget constraints, availability of resources , etc.)

## Slide 8: Process Building development
Secure
funding
Design
house
Get
Planning permission
Site survey
(re)Draw plans
(re)Specify build
Architect
Plans/
specifications

## Slide 9: Software Processes
Coherent sets of activities for
  Specifying,
  Designing,
  Implementing and
  Testing software systems
When the process involves the building of some product we refer to the process as a life cycle
Software development process – software life cycle

## Slide 10: Processes and software
Software (unlike buildings/bridges etc.)
  Can be changed at anytime
  Is often required to change often after construction
Benefits
  Software can be improved almost without limit
Leading to problems
  Software often gets faults as it evolves
  Software cost is hard to manage
  Problems with user’s experience and expectations

## Slide 11: The Software Process
The Software Process is a structured set of activities required to develop a software system consisting of
  Specification
  Design and implementation
  Validation
  Evolution
A software process model is an abstract representation of a process
  It presents a description of a process from some particular perspective

## Slide 12: Generic Software Process Models
The Waterfall Model (classic engineering, example bridge building)
  Separate and distinct phases of specification and development
Evolutionary Development (more like product engineering)
  Specification and development are interleaved
Formal Systems Development (example - ASML)
  A mathematical system model is formally transformed to an implementation
Reuse-Based Development
  The system is assembled from existing components

## Slide 13: Waterfall Model
The drawback of the waterfall model is the difficulty of accommodating change after the process is underway

## Slide 14: Waterfall Model Problems
Inflexible partitioning of the project into distinct stages
This makes it difficult to respond to changing customer requirements
Therefore, this model is only appropriate when the (final) requirements are well-understood (rare in software)
Waterfall model describes a process of stepwise refinement
  Based on hardware engineering models
  Widely used in military and aerospace industries

## Slide 15: Reality check!
Practically no one in industry follows the waterfall method as shown exactly here to produce software
Why bother, then?
  Each stage is an important step in software development
  It’s easy to remember
  The sequence is important
    Spec. before Design
    Design before coding etc.
  Many industry practises could do with improvement!

## Slide 16: Why Not a Waterfall
But software is different from hardware :
  No fabrication step
    Program code is another design level
    Hence, no “commit” step – software can always be changed…!
  No body of experience for design analysis (yet)
    Most analysis (testing) is done on program code
    Hence, problems are often not detected until late in the process
  Waterfall model takes a static view of requirements
    It ignores changing needs
    Lack of user involvement once specification is written
  Unrealistic separation of specification from the design
  Doesn’t accommodate prototyping, reuse, etc.

## Slide 17: Evolutionary Development
Rather than using the waterfall model we may use evolutionary development which is based upon the idea of developing an initial implementation , exposing it to the user and refining it based upon their response.
Exploratory development
  Objective is to work with customers and to evolve a final system from an initial outline specification.
  Should start with well-understood requirements.
  The system evolves by adding new features as they are proposed by customer.

## Slide 18: Evolutionary Development
Throw-away prototyping
  Objective is to understand the system requirements. Should start with poorly understood requirements
    Develop “quick and dirty” system quickly;
    Expose to user comment;
    Refine;
  Until an adequate system is developed.
  Particularly suitable where:
    detailed requirements not possible;
    powerful development tools (e.g. GUI) available

## Slide 19: Evolutionary Development

## Slide 20: Evolutionary Development
Problems
  Lack of process visibility
  Systems are sometimes poorly structured
  Special skills (e.g. in languages prototyping) may be required
Applicability
  All types of system but rare in safety critical

## Slide 21: Reality check
In reality all modern development has a degree of evolutionary development BUT is hybrid (see SCRUM later)
Sometimes the specification is mostly completed at the start and then added to
The evolution cycles pre-determined
  100 functions
  In phase 1 develop functions 1-30
  In phase 2 develop functions 31-80
  In phase 3 develop functions 81-100

## Slide 22: Formal Systems Development
Based on the transformation of a mathematical specification through different representations to an executable program
Transformations are ‘correctness-preserving’ so it is straightforward to show that the program conforms to its specification
Embodied in the ‘Cleanroom’ approach (which was originally developed by IBM) to software development

## Slide 23: Formal Systems Development

## Slide 24: Formal Transformations

## Slide 25: Example code (in Z)

## Slide 26: Formal Systems Development
Problems
  Need for specialised skills and training to apply the technique (Higher initial cost)
  Difficult to formally specify some aspects of the system such as the user interface
  Can be more time consuming than other approaches (increased time to market)
  Many stake holders cannot understand the specification
Applicability
  Critical systems especially those where a safety or security case must be made before the system is put into operation

## Slide 27: Process Iteration
Modern development processes take iteration as fundamental, and try to provide ways of managing, rather than ignoring, the risk
System requirements ALWAYS evolve in the course of a project so process iteration where earlier stages are reworked is always part of the process for large systems
Iteration can be applied to any of the generic process models

## Slide 28: Agile development
Lightweight approach to software development
Example include Scrum and XP
Focused on
  Code development as code activity
  Test driven development (tests developed before code)
  Often use pair programming
  Iterative development
  Self organised teams

## Slide 29: Incremental Development (example Scrum)
Rather than deliver the system as a single delivery, the development and delivery is broken down into increments with each increment delivering part of the required functionality
User requirements are prioritised and the highest priority requirements are included in early increments
Once the development of an increment is started, the requirements are frozen though requirements for later increments can continue to evolve

## Slide 30: Incremental Development Advantages
Customer value can be delivered with each increment so system functionality is available earlier
Early increments act as a prototype to help elicit requirements for later increments
Lower risk of overall project failure
The highest priority system services tend to receive the most testing

## Slide 31: In Reality
Most software processes involve
  Prototyping
  Iterative building
Why
  It reduces risk of making the wrong product
  It allows the software to undergo more testing
  It produces working product as we go along, so less chance of inventory loss

## Slide 32: Process is context dependent
Nuclear power station/air traffic control
  Highly formalised processes
  Detailed testing specifications
Web development for small website
  Prototyping
Web development for large website
  SCRUM development, storyboarding

## Slide 33: Final question
The specification is by a long margin
  The MOST critical phase of any software engineering project
Why?

## Slide 34: Lecture Key Points
Software processes are the activities involved in producing and evolving a software system. They are represented in a software process model
General activities are specification, design and implementation, validation and evolution
Generic process models describe the organisation of software processes
Iterative process models describe the software process as a cycle of activities